SOP: Capture Phase Execution

- Title
Capture Phase Execution – Draft RFP to Final RFP (Gate 3 Readiness)

2. Purpose
The Capture Phase is where urgency sets in. With a Draft or Final RFP in hand (or within 60 days), the Capture Manager refines solution details, finalizes the team, validates pricing, and ensures Albers is positioned to win before transitioning into full Proposal execution.

3. Scope
Applies to all opportunities promoted to Capture Phase after Gate 2. Governs Capture Managers, Proposal Managers, Program Managers, teammates, Contracts, HR, Pricing, and LOB leadership.

Gate 2 Triggers

- ASAP with known requirements

- When the Draft RFP drops, OR

- When Final RFP is expected within 60 days

- Pop-Up <60 days to Final RFP

4. Intent

- Requirements Validation

  - Conduct requirements shred of Draft/Final RFP.

  - Build and validate compliance matrix.

  - Compare against Capes Matrix and gaps flagged in Target Phase.

- Team Finalization

  - Confirm roles, workshare, and value proposition with teammates.

  - Execute NDAs, finalize Teaming Agreements, and prepare partner proposal inputs.

- Solution Development

  - Refine technical, management, and staffing approaches.

  - Align discriminators with RFP evaluation criteria.

  - Update risks, assumptions, and mitigation strategies.

- Pricing Alignment

  - Run preliminary pricing models against Price-to-Win.

  - Engage Finance and Pricer for Green Team review (mandatory for Priority 1 & 2).

  - Ensure assumptions are executable.

- Proposal Preparation

  - Stand up proposal team in GovDash (writers, SMEs, coordinators).

  - Draft boilerplate content (past performance, corporate experience, management approach).

  - Create Red Team draft from GovDash narrative.

- Customer Positioning

  - Use Draft RFP clarifications to influence Final RFP language.

  - Reinforce win themes and discriminators during ongoing engagement.

- Capture Kickoff

  - For Priority 1 & 2 pursuits: hold formal kickoff with BD, PMs, Proposal Manager, Pricer, Contracts, HR, SMEs, and teammates.

  - Align cadence, responsibilities, and win strategy.

- Gate 3 Checkpoint

  - Ensures Albers is ready to commit B&P and execute a winning proposal.

  - Leadership reviews: refined solution, final team, draft narrative, pricing strategy, and compliance matrix.

  - Options: Approve to Proposal, Hold, Close as No-Bid, or escalate to PRB.

✅ Bottom Line: Capture Phase execution is about turning shaping into a winning solution. Gate 3 is not “Can we bid?” but “Are we ready to win?” Albers will only move forward when the team, solution, pricing, and narrative are mature enough to compete decisively.