# Standard Operating Procedure (SOP)

## Proposal Management - BOU

## 1. Purpose

This SOP defines the standardized approach for managing the proposal development lifecycle within the Business Operations Unit (BOU) of Albers Aerospace. It ensures consistency, traceability, and quality across all proposal efforts and supports compliance with applicable Federal Acquisition Regulations (FAR) including FAR 15.404 (Proposal Analysis) and FAR 52.215-1 (Instructions to Offerors). It aims to maximize proposal effectiveness, minimize risks, and ensure audit readiness.

## 2. Scope

This SOP applies to all personnel involved in the business development, capture management, and proposal development processes across all Albers Aerospace verticals. It governs all responses to RFIs, RFQs, RFPs, BAAs, SBIR/STTR solicitations, and unsolicited proposals.

## 3. Definitions

- Proposal Development: The process of analyzing solicitations, strategizing, writing, reviewing, pricing, and submitting formal responses.

- Color Team Reviews: Structured reviews (Pink, Red, Green, Gold, White Glove) performed at designated stages to improve proposal quality.

- Gate Reviews: There are 4 GATES in the Proposal Process, and these serve as decision checkpoints to confirm viability and readiness before advancing proposals.

- Bid/No-Bid Decision: Formal determination of whether Albers Aerospace will pursue an opportunity based on preliminary risk, alignment, and profitability.

## 4. Responsibilities

- Capture Manager: Owns opportunity qualification and leads the Bid/No-Bid decision process.

- Proposal Manager: Manages all proposal activities post-kickoff, ensuring compliance and schedule adherence.

- Proposal Coordinator: Supports the Proposal Manager in scheduling reviews, document control, and coordination.

- Technical Writers/SMEs: Provide technical content aligned with customer requirements and solution strategies.

- Finance Team: Supports the development of compliant, competitive cost volumes.

- Business Development (BD) Director: Provides strategic guidance and final approval authority at key gates.

- Executive Leadership Team (ELT): Provides ultimate authorization at final review gates and ensures alignment with corporate objectives.

## 5. Proposal Process Phases

To ensure quality, compliance, and competitiveness, each proposal must adhere to the following robust, structured phases:

### 5.1 Opportunity Intake & Qualification (GATE 1)

- Complete a Bid/No-Bid form for every opportunity.

- Perform initial qualification and scoring, evaluating customer fit, capability alignment, and probability of win.

- Gate 1 Review: Conduct a formal review with key stakeholders to decide whether to proceed or discontinue pursuit.

### 5.2 Capture Planning (GATE 2)

- Assign a dedicated Capture Manager responsible for strategy and execution.

- Conduct a comprehensive capability gap analysis to identify strengths and areas for improvement.

- Develop a detailed customer engagement plan and teaming strategy, including identification of potential partners and subcontractors.

- Define clear win themes and discriminators tailored to the customer’s requirements and competitive landscape.

- Gate 2 Review: Hold a structured review to determine readiness to proceed to proposal development.

### 5.3 Pre-Proposal Planning

- Assign a Proposal Manager to oversee proposal development and compliance.

- Schedule and conduct a formal kickoff meeting with all stakeholders, including capture, technical, contracts, and pricing teams.

- Develop a detailed compliance matrix and proposal outline mapped to solicitation requirements.

- Establish a comprehensive proposal schedule, including milestones, deliverables, and resource assignments.

### 5.4 Proposal Development (GATE 3)

- Assign writing and review teams, ensuring subject matter expertise and compliance coverage.

- Conduct a series of color team reviews (Pink, Red, Gold) to assess content, compliance, and competitiveness at each stage.

- Complete detailed pricing, including cost/price analysis and validation of all pricing inputs.

- Gate 3 Review: Conduct a final review to ensure full compliance with all solicitation requirements and readiness for executive approval.

### 5.5 Approval & Submission (GATE 4)

- Conduct executive and legal reviews to ensure alignment with company policies, risk tolerance, and contractual requirements.

- Perform a final compliance check (White Glove Review) to verify all requirements are met and all documents are complete.

- Package and submit the proposal using the required method (e.g., SAM, PIEE, email), ensuring confirmation of receipt.

### 5.6 Post-Submission

- Archive the complete proposal package and all supporting documentation in accordance with company and regulatory requirements.

- Conduct a formal lessons learned and process improvement review with all involved teams, documenting best practices and areas for improvement.

- If awarded, transition all capture knowledge, customer insights, and proposal documentation to the delivery team to ensure seamless contract execution.

## 6. Records and Retention

- ERP/Document Management Entry:	
All proposal documents, including drafts, reviews, and final submissions, must be stored in the designated document management system or ERP. (FAR 4.703)

- Archiving:
Archive all supporting documentation, including compliance matrices, cost/price data, color team review notes, and approvals. (FAR 4.703, FAR 52.215-2)

- Retention Period:	
Retain all proposal records for a minimum of seven (7) years or as required by contract, regulation, or audit. For federal contracts, retain for at least three (3) years after final payment (FAR 4.705-1, FAR 4.705-2).

- Traceability:
All proposals must be traceable to their source data, including solicitation, cost/pricing data, and internal reviews. (FAR 15.406-2, FAR 4.703)

- Access and Security:	
Restrict access to proposal records to authorized personnel only. (FAR 52.215-2)

- Periodic Review:	
The Business Operations Unit will periodically review records for compliance and audit readiness.

## 7. Contract Type Considerations

Note: This section is intended to address unique proposal or documentation requirements for specific contract types (e.g., T&M, CPFF, FFP).

- Tailor technical, management, and cost strategies based on expected contract types (FFP, CPFF, T&M, IDIQ, OTA, SBIR/STTR)​​.

- Ensure cost volumes meet requirements for each contract type and contain substantiating data​.

## 8. Audit Readiness and Self-Audit

- The Business Operations Unit (BOU) will conduct periodic self-audits of the proposal process and records retention to ensure compliance with this SOP and FAR requirements.

- Self-audits should include a review of a sample of recent proposals for completeness, documentation, traceability, and retention.

- Findings and corrective actions will be documented and reviewed to ensure compliance.

- <NEEDS ANSWER: Specify audit frequency, responsible parties, and reporting process.>

| FAR Citation | SOP Section | Relevant FAR Context |
| --- | --- | --- |
| FAR 15.203, 15.404 | Purpose, Scope, Proposal Process Stages | Governs RFPs, proposal requirements, and proposal analysis for federal contracts. |
| FAR 15.406-2 | Records and Retention, Traceability | Requires documentation and traceability of cost or pricing data and proposal content. |
| FAR 4.703, 4.705-1, 4.705-2 | Records and Retention | Specifies requirements for recordkeeping, retention periods (generally 3 years after final payment), and auditability. |
| FAR 52.215-2 | Records and Retention, Access and Security | Grants the government the right to examine and audit records supporting cost or pricing data. |