SOP: Target Phase Execution

1. Title
Target Phase Execution – Shaping & Gate 2 Capture Ownership

2. Purpose
The Target Phase is where Albers truly wins or loses. This phase ensures Capture Managers position Albers as the clear choice by shaping requirements, building trust with the customer, identifying capability gaps, and aligning the right team before committing to full Capture.

3. Scope
Applies to all opportunities promoted to Target Phase after Gate 1 approval. Covers Capture Managers, Program Managers, teammates, and supporting functions (Contracts, HR, Pricing, BOU Intelligence, etc.).

4. Intent

- Capture Manager Ownership

  - Takes full control of the opportunity from Gate 1 forward.

  - Leads shaping, teaming, and solution development.

  - Builds credibility with the customer and positions Albers to win.

- Capabilities Matrix (Capes)

  - Serves as the blueprint — not paperwork.

  - Every requirement mapped to Albers capabilities and teammates.

  - Strengths highlighted; gaps flagged in red → drive teaming or internal investment.

- Gap Filling Discipline

  - First, explore internal capabilities with PMs and engineers.

  - Next, pursue external teammates.

  - Initiate NDAs early (7–10 days processing typical).

  - Share Capes Matrix with potential teammates to refine workshare.

- Customer Engagement

  - Non-negotiable. Trust is the true discriminator in a world of AI-written proposals.

  - Use the Customer Engagement Form.

  - Document every touchpoint in GovDash.

- No-Bid Discipline

  - Target is the right time to recommend No-Bid if alignment, customer access, requirements, or competitiveness are lacking.

  - Early “No” saves B&P and protects focus.

- GovDash Execution

  - Acts as the workspace to transform shaping into narrative.

  - Enter Intel, Analysis, and Solutioning throughout.

  - By end of Target, GovDash should be 70–80% proposal-ready.

- Gate 2 Checkpoint

  - Gate 2 confirms Albers has the solution, team, and positioning to justify Capture.

  - PWin must increase with progression:

    - New New Business: 30% min

    - New Business: 60%

    - Recompete/Follow-On: 70–80%

    - Sole Source: 90%

- Gate 2 Triggers

  - ASAP when requirements are known.

  - When Draft RFP drops.

  - When Final RFP is within 60 days.

  - Automatically if Pop-Up <60 days to Final RFP.

- Gate 2 Requirements

| Category | Requirement |
| --- | --- |
| Solution Concept | A clearly defined approach or vision for how Albers will meet the customer’s need—win themes, discriminators, and mission alignment must be articulated |
| Capabilities Matrix (Capes Matrix) | Complete and crosswalked to known or expected requirements. All columns filled in for Albers and known teammates |
| Gap Analysis | Documented list of capability gaps (technical, staffing, past performance, tools, etc.) with plan to fill |
| Teammates Identified | All known teammates named. Roles defined. Workshare outlined. |
| NDAs Fully Executed | All teaming partners must have signed NDAs prior to Gate 2. Coordinate through Contracts Lead. |
| Teaming Agreements Outlined | Final execution may be pending, but swim lanes, roles, and % workshare must be defined. If it’s a MAC identify when the workshare will be discussed (ex. At Task Order level) |
| Workshare Discipline | As Prime: Don’t overcommit—hold back ~10% of total workshare in case you need to add a teammate post-Draft RFP. As Sub: Negotiate up workshare, prove value proposition, know when to walk away. |
| Gov Dash Analysis & Intel complete | All required questions in the worksheet must be answered (see below). Use the BOU Business Intelligence team to help collect information. |
| Customer Engagement Confirmed | As Prime to customer or Sub to a Prime: We’ve introduced Albers, shared our relevance, and understand customer hot buttons (or tried). |
| Capture Team Confirmed & B&P Approved | Internal support roles staffed, approved by leadership, and B&P budget authorized by VP BD - John Olvey (see B&P process) |
| GovDash Content Started | If available and using, GovDash should have at least 75% of Red Team technical outline built |
| Salesforce Record Up to Date | Snapshot, attachments, priority, and phase updated in Salesforce. Your Salesforce record reflects the quality of your work |

✅ Bottom Line: Target Phase is about positioning and trust. Capture Managers own shaping, teaming, and solutioning — ensuring Albers enters Capture with a strong team, competitive solution, and disciplined path to win.